Lake Forest Estates Clean Water District
Board of Trustees Meeting
December 11, 2025 6:00 pm

Call to Order:  Chairman Mark Basler
Roll Call:  Mark Basler, Jim Donze, Don Kuehn, Bruce Giesler, all in attendance.  Eric Kelley absents with notice.

Approval of Agenda:  Bruce Giesler made a motion to approve the December agenda.  Motion was seconded by Don Kuehn.  Motion passed with all in favor.
Approval of the November Minutes:  Don Kuehn made a motion to approve.  Seconded by Jim Donze.  Motion passed with all in favor.

Office Administrator:  Julie Orrick
· Well #1 pumped 428,000 gallons	Well #2 pumped 768,000	Total 1,196,000
· The LFE website shows the 2026 dates for invoicing and dates due.
· SAM registration was completed for 2026  

Treasurer’s Report:  
· The financial report was read by Julie Orrick with Bruce Giesler making a motion to approve.  Seconded by Jim Donze.  Motion passed with all in favor.

Communication Received:  Don Kuehn
None at this time

Open Forum:  Don Kuehn
It was suggested that the “open forum” be scheduled for the end of the meeting, after “new business”.  The board said this is a good idea and will take place in future meetings.

Old Business:  Mark Basler
December 8, 2025 was the official start date for the emergency sewer replacement project.  If you saw any action going on before that date, it was staging only.  Looking at 120 days from the start date, we are anticipating the project to be completed sometime around the 1st week of April 2026.

Chairman Basler gave the meeting over to Bruce Geisler for bullet points of the work performed.  Bruce is the designated board member to meet weekly with the contractors and Water Engineering for a progress report, he then relay’s the report to the CWD board members.
During the report, it was mentioned that they will begin to sleeve the manholes in the coming weeks and it would be helpful if the homeowners connected to the manhole they are working on, to limit the water usage (mostly showers and laundry) for an estimated two hours.  Their goal is to sleeve five manholes a day.   Bruce asked that the office contact the residents at least two days prior to work on the manholes.
John Picou mentioned that a couple manholes are leaking, Jim thanked him for the information and these leaks will be repaired by Tom and John.

Jim Donze:  We hired Ace Pipe Cleaning to come out this week in order to clean a very large clog below the dam, at the cost of $4,640.00
This cost is avoidable!  Puppy pads, medical bed sheets, “flushable” wipes, female protection and ANYTHING other than toilet paper should not go down your toilet.  Also, there was quite a bit of grease buildup, grease of any kind should go in the trash, not down your drain.
There were also pieces of broken pipe (amount of a 5-gallon bucket) in the clog, proving we are on target with the replacement of Lake Anne piping.

Q:  Are the outflow pipe and the drain pipe level with each other?
A:  Yes
Q:  What’s next?
A:  The treatment plant is the next project.  
Q:  Will the dam be closed to through traffic?
A:  CE and BE do not anticipate the need to close the dam traffic.

New Business:  Mark Basler
None at this time

Adjournment:  
Don Kuehn made the motion to adjourn, seconded by Jim Donze.  Motion passed with all in favor.


Please note that the Board of Trustees may adjourn to close sessions pursuant to the Revised Statues of the State of Missouri to discuss legal, confidential or privileged attorney-client pursuant to Section 310.021 (1), real estate matters pursuant to Section 610.021 (17) or for any other reason allowed by Missouri Law.



