Lake Forest Estates Clean Water District
Board of Trustees Meeting
July 9, 2026 at 6:00 pm
Lfecwd.office@gmail.com
573-483-9833

Call to Order:  Chairman Mark Basler
Roll Call:  Mark Basler, Don Kuehn, and Jim Donze in attendance.  Bruce Giesler and Eric Kelley absent.

Approval of Agenda:  Motion to approve by Don Kuehn, seconded by Jim Donze.  Motion passed with all in favor.
Approval of June Minutes:  Motion to approve by Jim Donze, seconded by Don Kuehn.  Motion passed with all in favor.

Office Administrator:  Julie Orrick
· Q2 invoices were sent July 7th and 8th
· Receivables: $78,822.72
· Well 1: pumped 720,973      Well 2: 1,246,800      Total Water pumped: 1,967,773

Treasurer’s Report:  Eric Kelley / Julie Orrick
· Financial reports read
· Approval of the financials:  Motion to approve by Jim Donze, seconded by Don Kuehn.  Motion passed with all in favor.

Communication Received:  Don Kuehn
A neighbor driving by a home on Lakewood recently noticed a hose and sprinkler shooting water directly at the side of the house.
They quickly reported this to the office, and Tom Duro went over to investigate. Tom found that a hole had bubbled up in the hose and turned the water off. The homeowners were notified and were incredibly appreciative of the neighbor's quick reporting and Tom's prompt assistance.
This is a great reminder to keep an eye out for one another. If you see something out of place, please be a great neighbor and report it.

Don also reported on water and wastewater rate comparison between Lake Forest Association and Ste. Genevieve, MO.  Please see these comparisons at the post office and on the board at the community center.

Old Business:  Mark Basler
The Board of Trustees is careful to be transparent with the money borrowed and spent; the expenses for the Emergency sewer line replacement in Lake Anne are:
CE Original Contract:  $2,889,520.00
Change Orders (2): $151,105.00
CE Payments (as of 7/7/2026): $2,747,500.38
Waters Engineering (Construction Observation): $119,059.00
Bloomsdale Bank (Loan interest): $48,099.42
· Remaining project tasks include lining 9 manholes and replacing pipe outside the lake
New Business:  Mark Basler
· The board accepted the bid to paint the lower 1/3 of the water tank; submitted by Ritter Painting.  
· On June 26, 2026, we received an email from Scott Adams at the DNR.  He communicated that we are good on the construction permit; it still needs to go through peer review.  Then it can be issued after the operating permit comes off public notice, which ends July 20, 2026.
· We need to replace a water valve on Hilltop; we received and accepted bid from CE Construction for $3,710.00
· Under maintenance, we are replacing 300’ of 8” sewer line that runs behind some homes on Hilltop down to Lakewood Drive.  We believe some runoff water is getting into our wastewater line through small breaks.


Adjourn: Jim Donze made a motion to adjourn; Don Kuehn seconded.  Motion passed with all in favor

 Please note that the Board of Trustees may adjourn to closed sessions pursuant to the Revised Statutes of the State of Missouri to discuss legal, confidential, or privileged attorney-client matters pursuant to Section 310.021 (1), real estate matters pursuant to Section 610.021 (17) or for any other reason allowed by Missouri Law.



